|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| SCRUM BOARD | | | | | |
| **SL.NO** | **TASK/SPRINT** | **START** | **FINISH** | **DURATION** | **STATUS** |
| 1 | SPRINT -1  Problem identification | 10-03-2021 | 17-03-2021 | 8 days | Done |
| 2 | SPRINT-2  Collect Bulk Review Dataset | 18-03-2021 | 05-04-2021 | 20 days | Done |
| 3 | SPRINT-3  Filtering a Train\_Dataset  &  Convert the Dataset | 06-04-2021 | 18-04-2021 | 13 days | Done |
| 4 | SPRINT-4  Install the Software Requirements  &  Download Python libraries | 19-04-2021 | 20-04-2021 | 2 day | Done |
| 5 | SPRINT-5  Vectorizarion, Performing PCA  &  Classification and Training | 21-04-2021 | 25-04-2021 | 5 days | Done |
| 6 | SPRINT-6  Manual Entry Model Module | 26-04-2016 | 29-04-2021 | 3 days | Done |
| 7 | SPRINT-7  Design Forms | 30-04-2021 | 02-05-2021 | 3 days | Done |
| 8 | SPRINT-8  Database Design | 03-05-2021 | 05-05-2021 | 2 days | Done |
| 9 | SPRINT-9  Design Routes | 06-05-2021 | 13-05-2021 | 8 days | Done |
| 10 | SPRINT-10  Design Interface pages | 14-05-2021 | 19-05-2021 | 6 days | Done |
| 11 | SPRINT-11  Embed Review Analyzing module | 20-05-2021 | 25-05-2021 | 6 days | Done |
| 12 | SPRINT-12  Testing | 26-05-2021 | 31-05-2021 | 6 days | Done |
| 13 | SPRINT-13  Documentation | 01-05-2021 | 07-06-2021 | 7 days | Done |